PRODUCT REQUIREMENTS DOCUMENT

AI Infrastructure Project Tracker

with Collaboration Layer & Plan Mode

Google Workspace-Integrated Web Application

Prepared for: AI Networking Infrastructure Company

(e.g., UpscaleAI — Switch Trays, ASICs, SONiC NOS, AI Network Fabrics)

Version 2.0  |  March 2026  |  CONFIDENTIAL

# Table of Contents

# 1. Executive Summary

This PRD defines requirements for a Project Tracker purpose-built for AI networking infrastructure companies developing switch trays, custom ASICs, network operating systems (SONiC), and AI network fabrics. The application operates within a Google Business domain using Google Workspace as the backend.

Version 2.0 adds three critical capabilities: (1) Plan Mode for read-only phase mapping before execution, (2) a full Collaboration Layer with comments, replies, and likes on projects, tasks, milestones, and documents, and (3) Phase Gate Verification with PM-controlled checklists for gate reviews.

# 2. Problem Statement

AI networking infrastructure companies face unique project management challenges:

- Hardware-software co-development with interdependent but offset timelines (ASIC tapeouts, firmware, SONiC NOS, system validation).

- Multi-vendor coordination across xPU vendors, optics suppliers, contract manufacturers, and hyperscaler customers.

- Hard milestone gates: RTL Freeze, Tapeout, First Silicon, EVT, DVT, PVT, and Mass Production are non-negotiable.

- Cross-functional dependencies: A switch tray BOM depends on ASIC availability, thermal design, power delivery, and mechanical readiness.

- No structured way to capture engineering discussions in context — feedback lives in scattered emails, Slack threads, and meeting notes.

- Phase transitions lack formal verification — teams advance without structured gate reviews.

# 3. What’s New in Version 2.0

## 3.1 Plan Mode

A read-only planning view where teams map out project phases, milestones, dependencies, and resource allocations before execution begins.

- Toggle between Plan Mode (read-only, draft) and Execution Mode (live tracking).

- PMs define phases, milestones, and gate criteria in Plan Mode.

- Stakeholders review and comment on the plan before it is activated.

- Plan snapshots are versioned and stored in Google Drive for audit trail.

- Plan-to-Actual comparison view after execution begins.

## 3.2 Collaboration Layer

A social collaboration system enabling contextual discussions directly on any project entity.

- Commentable entities: Programs, Projects, Tasks, Milestones, and Documents/Design Files.

- Threaded replies: any comment can receive nested replies for focused discussions.

- Likes/reactions: team members can like comments to signal agreement or acknowledgment.

- @mentions: tag team members by name to notify them via in-app notification.

- Activity feed: chronological stream of all comments, replies, and reactions per entity.

- Comment resolution: mark threads as resolved to keep active discussions clean.

## 3.3 Phase Gate Verification

A checklist-based UI where PMs verify that all gate criteria are met before a project advances to the next phase.

- Configurable checklists per phase type (ASIC, Hardware, Software, NPI).

- Each checklist item has: description, assignee, evidence link (Google Drive), status (pending/passed/failed/waived).

- Gate review workflow: PM initiates review → assignees complete items → PM approves or blocks.

- Blocking items prevent phase advancement until resolved or explicitly waived with justification.

- Gate review history with timestamps, approvers, and waiver reasons stored for audit.

# 4. Target Users & Personas

| Persona | Role | Key Needs |
| --- | --- | --- |
| VP Engineering / CTO | Executive sponsor | Portfolio dashboards, risk heat maps, milestone tracking, plan reviews |
| Program Manager | Cross-functional coordinator | Plan Mode authoring, gate verification, Gantt views, dependency management |
| ASIC Design Lead | Silicon development owner | Tapeout milestones, DV coverage, foundry coordination, contextual comments on specs |
| Hardware Engineer | Board / system design | PCB revision tracking, BOM management, design review comments on schematics |
| Software / Firmware Lead | NOS and firmware owner | Sprint planning, SONiC feature tracking, code review discussions |
| QA / Validation Lead | Testing and compliance | Test plan comments, gate checklist completion, compliance certification |
| Operations / Supply Chain | Manufacturing coordination | Vendor lead times, BOM cost tracking, NPI milestone gate reviews |

# 5. Functional Requirements

## 5.1 Authentication & Authorization

- Google SSO via OAuth 2.0 within the company’s Google Workspace domain.

- RBAC: Admin, Program Manager, Contributor, Viewer.

- Team-based permissions aligned with Google Groups.

- Audit logging for all operations.

## 5.2 Plan Mode

- Plan Mode toggle: switch any program between ‘Planning’ and ‘Active’ state.

- In Planning state: all data is editable by PMs, read-only for others, clearly marked as DRAFT.

- Phase definition: PMs lay out phases with start/end dates, owners, and descriptions.

- Milestone placement: define gate milestones within each phase with criteria checklists.

- Dependency mapping: draw dependencies between tasks/milestones across phases.

- Resource allocation: assign team members to phases with estimated effort.

- Plan activation: PM triggers activation, which locks the plan as baseline and enables execution tracking.

- Plan versioning: each activation creates a numbered snapshot stored in Google Drive.

- Plan-vs-Actual view: after activation, compare planned dates/progress against actual.

## 5.3 Project & Program Management

- Hierarchy: Program → Project → Workstream → Task → Sub-task.

- Configurable templates: ASIC Tapeout, Switch Tray NPI, SONiC Feature Release, Customer Qualification.

- Milestone tracking with hard gates (RTL Freeze, Tapeout, First Silicon, EVT, DVT, PVT, MP).

- Critical path analysis and dependency chain visualization.

- Custom fields: silicon node, foundry partner, board revision, customer, compliance standard.

## 5.4 Collaboration: Comments, Replies & Likes

- Comment on any entity: Programs, Projects, Tasks, Milestones, Documents.

- Threaded replies with unlimited nesting depth (UI collapses after 3 levels).

- Like/react to any comment or reply (single reaction per user).

- @mention team members — triggers in-app notification badge.

- Rich text support: @mentions in v1; Markdown, file attachments in v2.

- Resolve/unresolve threads to manage active vs. completed discussions.

- Activity feed per entity showing all comments, replies, reactions chronologically.

- Comment count badges displayed on cards and list views.

- Delete/edit own comments within 15-minute window.

## 5.5 Phase Gate Verification (Checklist UI)

- Each phase has a configurable gate checklist (defined in Plan Mode or from template).

- Checklist items: title, description, assigned verifier, evidence URL, status.

- Status options: Pending, In Progress, Passed, Failed, Waived.

- Evidence linking: attach Google Drive documents as proof of completion.

- Blocking logic: items marked ‘Required’ must be Passed or Waived before phase advancement.

- Waiver workflow: waiving a required item requires justification text and PM approval.

- Gate review summary: visual scorecard showing pass/fail/waived counts.

- Gate approval: PM clicks ‘Approve Gate’ to advance project to next phase.

- History: all gate reviews stored with timestamp, approver, item statuses, and waiver reasons.

## 5.6 Hardware Development Tracking

- ASIC lifecycle: Spec → RTL → Verification → Tapeout → Bring-up → Characterization → Production.

- Switch tray tracking: Schematic → Layout → Fabrication → Assembly → Bring-up → Validation.

- BOM management with version control and cost roll-up.

- PCB revision tracking with linked design files.

## 5.7 Software & Firmware Tracking

- Sprint-based planning with Kanban and Scrum views.

- SONiC feature tracking: SAI integration, protocol stack, telemetry, management plane.

- CI/CD integration status and test result dashboards.

## 5.8 Google Workspace Integration

- Google Drive: project folder creation, design documents linked to tasks and comments.

- Google Calendar: milestone dates synced to team calendars, gate review meetings.

- Gmail: task assignment and @mention notification emails.

- Google Sheets: BOM data sync, custom report export.

- Google Meet: one-click meeting creation from any task or gate review.

# 6. Non-Functional Requirements

| Requirement | Target | Notes |
| --- | --- | --- |
| Availability | 99.9% uptime | Google Cloud infrastructure |
| Latency | < 200ms P95 page load | CDN + server-side rendering |
| Comment Load | < 500ms for 100+ comment threads | Pagination + lazy loading |
| Scalability | 500+ concurrent users | Cloud Run / GKE horizontal scaling |
| Security | SOC 2 Type II | Encryption at rest/transit, RBAC, audit logs |
| Mobile | Responsive design | Touch-optimized for tablet use |

# 7. Technical Architecture

## 7.1 Frontend

- React 18+ with TypeScript.

- Tailwind CSS with design system tokens.

- Tanstack Query for server state and optimistic updates on comments/likes.

- Recharts / D3.js for Gantt, burn-down, and analytics.

- WebSocket (Cloud Pub/Sub) for real-time comment and notification updates.

## 7.2 Backend

- Google Cloud Run (Node.js) for API layer.

- Firestore for comments, reactions, and real-time collaboration data.

- Cloud SQL (PostgreSQL) for structured project data, gate reviews, and audit logs.

- Google Workspace APIs: Drive, Calendar, Gmail, Sheets, Admin SDK.

- Cloud Pub/Sub for real-time event broadcasting (new comments, status changes).

## 7.3 Data Model Additions

| Entity | Key Fields | Relationships |
| --- | --- | --- |
| Comment | id, entity_type, entity_id, author, body, created_at, resolved | Has many Replies; belongs to any entity |
| Reply | id, comment_id, author, body, created_at, parent_reply_id | Belongs to Comment; self-referential for nesting |
| Reaction | id, target_type (comment¦reply), target_id, user_id, type (like) | Belongs to Comment or Reply |
| PlanSnapshot | id, program_id, version, created_by, data_json, drive_url | Belongs to Program |
| GateReview | id, project_id, phase, status, reviewer, approved_at | Has many GateChecklistItems |
| GateChecklistItem | id, gate_review_id, title, assignee, status, evidence_url, required, waiver_reason | Belongs to GateReview |

# 8. Implementation Phases

The application is built in 6 phases, each with a defined scope, deliverables, and phase gate verification checklist.

## 8.1 Phase 1: Foundation & Auth (Weeks 1–3)

Scope: Project scaffolding, Google SSO, RBAC, basic CRUD.

- React + TypeScript project setup with Tailwind CSS.

- Google OAuth 2.0 integration with domain-restricted SSO.

- RBAC middleware: Admin, PM, Contributor, Viewer roles.

- Program/Project CRUD with Firestore backend.

- Basic navigation shell and responsive layout.

Gate Checklist:

- Google SSO login/logout works for domain users.

- RBAC enforces role restrictions on all endpoints.

- Program and Project create/read/update/delete operations verified.

- Responsive layout renders correctly on desktop, tablet, mobile.

- Audit log captures all write operations.

## 8.2 Phase 2: Plan Mode (Weeks 4–6)

Scope: Read-only planning view, phase definition, milestone placement, plan activation.

- Plan Mode toggle UI with DRAFT watermark.

- Phase timeline editor: drag-and-drop phase blocks on a Gantt view.

- Milestone definition with gate criteria templates.

- Dependency arrows between phases and milestones.

- Plan activation workflow: lock baseline, store snapshot in Google Drive.

- Plan versioning and snapshot comparison view.

Gate Checklist:

- Plan Mode toggle correctly switches between Planning and Active states.

- Phases can be created, reordered, and assigned date ranges.

- Milestones can be placed within phases with gate criteria.

- Dependencies render as arrows between connected items.

- Plan activation locks the plan and creates a versioned snapshot.

- Plan-vs-Actual comparison displays correctly after activation.

## 8.3 Phase 3: Collaboration Layer (Weeks 7–9)

Scope: Comments, replies, likes, @mentions, activity feed.

- Comment component: add comments on Programs, Projects, Tasks, Milestones, Documents.

- Threaded replies with collapsible nesting.

- Like/react to comments and replies with optimistic UI updates.

- @mention autocomplete from Google Workspace directory.

- In-app notification bell with badge count for @mentions and replies.

- Activity feed per entity with chronological event stream.

- Comment resolution: mark threads as resolved/unresolved.

Gate Checklist:

- Comments can be posted on all three entity types (programs, tasks, documents).

- Replies nest correctly to 3+ levels with collapse behavior.

- Like count updates in real-time via optimistic update.

- @mention triggers notification badge for mentioned user.

- Activity feed shows all events in correct chronological order.

- Resolved threads are hidden from default view but accessible via filter.

## 8.4 Phase 4: Phase Gate Verification (Weeks 10–12)

Scope: Gate checklist UI, blocking logic, waiver workflow, gate approval.

- Checklist builder: PMs define items with title, description, assignee, required flag.

- Checklist execution: assignees update status and attach evidence links.

- Visual gate scorecard: pass/fail/waived progress bar.

- Blocking logic: required items must pass or be waived to proceed.

- Waiver workflow with justification text and PM approval.

- Gate approval: PM clicks Approve Gate to advance phase.

- Gate review history with full audit trail.

Gate Checklist:

- Checklist items can be created with all required fields.

- Status updates (Pending → Passed/Failed/Waived) work correctly.

- Blocking items prevent Approve Gate button from enabling.

- Waiver requires justification text before submission.

- Gate approval advances project to next phase.

- History view shows all past gate reviews with details.

## 8.5 Phase 5: Dashboards & Google Workspace Integration (Weeks 13–16)

Scope: Executive dashboards, Gantt charts, Google Calendar/Drive/Gmail integration.

- Executive dashboard: program health cards, risk heat map, milestone burn-down.

- Gantt chart with dependency visualization and critical path highlighting.

- Google Drive: auto-create project folders, link documents to tasks.

- Google Calendar: sync milestones and gate reviews to team calendars.

- Gmail: send notifications for task assignments, @mentions, and gate reviews.

- Google Sheets: export BOM data and custom reports.

Gate Checklist:

- Executive dashboard loads within 2 seconds with real data.

- Gantt chart correctly renders dependencies and critical path.

- Google Drive folders are auto-created for new programs.

- Calendar events appear for all milestones with correct dates.

- Email notifications send successfully for assignments and mentions.

- Sheets export produces accurate, formatted spreadsheet.

## 8.6 Phase 6: Polish, Testing & Launch (Weeks 17–20)

Scope: Performance optimization, security audit, user acceptance testing, production deployment.

- Performance optimization: lazy loading, query caching, CDN configuration.

- Security audit: penetration testing, SOC 2 readiness review.

- User acceptance testing with pilot teams (ASIC, HW, SW).

- Data migration from existing tools (Sheets, Jira, Asana).

- Production deployment to Google Cloud with monitoring and alerting.

- Documentation: user guide, admin guide, API reference.

Gate Checklist:

- P95 page load < 200ms on production infrastructure.

- Security audit passes with no critical or high findings.

- All three pilot teams complete UAT sign-off.

- Data migration verified: all historical data imported correctly.

- Monitoring dashboards active with alerts configured.

- User documentation published to internal knowledge base.

# 9. Implementation TODO List

Master checklist for tracking implementation progress across all phases.

| # | Task | Phase | Owner | Status |
| --- | --- | --- | --- | --- |
| 1 | Initialize React + TypeScript project with Tailwind | Phase 1 | Frontend Lead | Pending |
| 2 | Configure Google Cloud project and enable Workspace APIs | Phase 1 | DevOps | Pending |
| 3 | Implement Google OAuth 2.0 SSO with domain restriction | Phase 1 | Backend Lead | Pending |
| 4 | Build RBAC middleware and role management UI | Phase 1 | Backend Lead | Pending |
| 5 | Create Firestore schema for Programs and Projects | Phase 1 | Backend Lead | Pending |
| 6 | Build Program/Project CRUD API endpoints | Phase 1 | Backend Lead | Pending |
| 7 | Build navigation shell, sidebar, and responsive layout | Phase 1 | Frontend Lead | Pending |
| 8 | Implement audit logging service | Phase 1 | Backend Lead | Pending |
| 9 | Phase 1 gate review and sign-off | Phase 1 | PM | Pending |
| 10 | Build Plan Mode toggle and DRAFT state management | Phase 2 | Frontend Lead | Pending |
| 11 | Create phase timeline editor with drag-and-drop | Phase 2 | Frontend Lead | Pending |
| 12 | Implement milestone definition with gate criteria | Phase 2 | Full Stack | Pending |
| 13 | Build dependency mapping UI with arrow rendering | Phase 2 | Frontend Lead | Pending |
| 14 | Implement plan activation and Google Drive snapshot storage | Phase 2 | Backend Lead | Pending |
| 15 | Build Plan-vs-Actual comparison view | Phase 2 | Frontend Lead | Pending |
| 16 | Phase 2 gate review and sign-off | Phase 2 | PM | Pending |
| 17 | Design Comment component (post, edit, delete) | Phase 3 | Frontend Lead | Pending |
| 18 | Implement threaded reply system with nesting | Phase 3 | Full Stack | Pending |
| 19 | Build like/reaction system with optimistic updates | Phase 3 | Full Stack | Pending |
| 20 | Implement @mention autocomplete from Workspace directory | Phase 3 | Full Stack | Pending |
| 21 | Build notification bell with badge count | Phase 3 | Frontend Lead | Pending |
| 22 | Create activity feed component per entity | Phase 3 | Frontend Lead | Pending |
| 23 | Implement comment resolution workflow | Phase 3 | Full Stack | Pending |
| 24 | Phase 3 gate review and sign-off | Phase 3 | PM | Pending |
| 25 | Build gate checklist builder UI for PMs | Phase 4 | Frontend Lead | Pending |
| 26 | Implement checklist execution with status updates | Phase 4 | Full Stack | Pending |
| 27 | Build visual gate scorecard component | Phase 4 | Frontend Lead | Pending |
| 28 | Implement blocking logic and waiver workflow | Phase 4 | Backend Lead | Pending |
| 29 | Build gate approval and phase advancement flow | Phase 4 | Full Stack | Pending |
| 30 | Create gate review history view with audit trail | Phase 4 | Full Stack | Pending |
| 31 | Phase 4 gate review and sign-off | Phase 4 | PM | Pending |
| 32 | Build executive dashboard with health cards and charts | Phase 5 | Frontend Lead | Pending |
| 33 | Implement Gantt chart with dependency visualization | Phase 5 | Frontend Lead | Pending |
| 34 | Integrate Google Drive API for folder creation and linking | Phase 5 | Backend Lead | Pending |
| 35 | Integrate Google Calendar API for milestone sync | Phase 5 | Backend Lead | Pending |
| 36 | Integrate Gmail API for notification emails | Phase 5 | Backend Lead | Pending |
| 37 | Build Google Sheets export for BOM and reports | Phase 5 | Backend Lead | Pending |
| 38 | Phase 5 gate review and sign-off | Phase 5 | PM | Pending |
| 39 | Performance optimization pass (lazy loading, caching, CDN) | Phase 6 | DevOps | Pending |
| 40 | Security audit and penetration testing | Phase 6 | Security | Pending |
| 41 | User acceptance testing with 3 pilot teams | Phase 6 | PM + QA | Pending |
| 42 | Data migration from existing tools | Phase 6 | Backend Lead | Pending |
| 43 | Production deployment and monitoring setup | Phase 6 | DevOps | Pending |
| 44 | User and admin documentation | Phase 6 | Tech Writer | Pending |
| 45 | Phase 6 gate review and final launch approval | Phase 6 | PM + VP Eng | Pending |

# 10. Success Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| User Adoption | > 80% active weekly | App telemetry |
| Comment Engagement | > 5 comments/user/week by month 3 | Comment analytics |
| Gate Compliance | 100% of phase transitions have gate review | Audit log query |
| Plan Accuracy | < 15% variance plan-vs-actual on milestones | Plan comparison report |
| Time to Insight | < 30s to find program status | User research |
| NPS | > 40 among engineering staff | Quarterly survey |

# 11. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Comment noise overwhelming signal | Medium | Thread resolution, smart notifications, digest mode |
| Plan Mode adoption resistance | High | Templates, import from Sheets, champion program |
| Gate checklist fatigue | Medium | Keep checklists concise (5-10 items), allow templates |
| Google API rate limits | High | Caching, batch ops, exponential backoff |
| Scope creep from diverse teams | High | Strict phase gates, custom fields over custom features |