UpscaleAI

Project Tracker

Plane Cloud Migration Guide

Version 1.0  |  April 6, 2026

UpscaleAI Engineering

Status: Draft

# Table of Contents

# 1. Executive Summary

UpscaleAI currently operates a custom-built project tracker (React/TypeScript frontend + Express/Firestore backend) for managing AI networking infrastructure programs including ASICs, switch trays, SONiC NOS, and AI network fabrics. This document provides a comprehensive migration plan to move all project tracking, task management, gate reviews, and issue tracking into Plane cloud (plane.so).

Scope

| Entity Type | Count | Destination |
| --- | --- | --- |
| Programs | 7 | Plane Projects |
| Tasks | 12 | Plane Issues |
| Action Items | Dynamic | Plane Issues (ACT project) |
| Implementation Phases | 6 (45 tasks) | Plane Cycles |
| Gate Checklists | 20 phases across 3 types | Plane Modules |
| Program Issues | 9 | Plane Issues |
| Users | 7 core + admin | Plane Members |
| Comments / Replies | 7 / 5 | Plane Issue Comments |
| Program Members | 16 role assignments | Plane Project Members |
| Program Metrics | 6 scorecards | Custom Properties |

# 2. Workspace & Project Structure

## 2.1 Workspace

Name: UpscaleAI

Slug: upscaleai

URL: https://app.plane.so/upscaleai/

## 2.2 Projects

Each UpscaleAI Program maps to a Plane project. Two additional cross-cutting projects handle entities that are not program-scoped.

| # | Plane Project Name | ID | Source | Type |
| --- | --- | --- | --- | --- |
| 1 | SkyHammer ASIC v1 | SKY | PRG-001 | HW (ASIC) |
| 2 | Spectrum-X Switch Tray | SXT | PRG-002 | HW |
| 3 | SONiC NOS v4.0 | NOS | PRG-003 | SW |
| 4 | UALink Scale-Up Fabric | UAL | PRG-004 | HW |
| 5 | 400G Optics Qual | OPT | PRG-005 | Customer |
| 6 | AI Fabric Orchestrator | AFO | PRG-006 | SW |
| 7 | Vega 8 Scale-Out NPI | VGA | PRG-007 | NPI |
| 8 | Action Items | ACT | Cross-org | - |
| 9 | Tracker Implementation | IMP | Roadmap | - |

## 2.3 Naming Conventions

Project identifiers: 3-letter uppercase codes. Plane auto-generates issue IDs (e.g., SKY-1, SKY-2).

Legacy ID: Store the original tracker ID (TK-001, AI-001, PRG-001) in a custom text property on every migrated issue.

# 3. State Mappings

## 3.1 Task States (Program Projects)

| Tracker Status | Plane State | Plane State Group | Color |
| --- | --- | --- | --- |
| Todo | Todo | unstarted | Grey |
| In Progress | In Progress | started | Orange |
| In Review | In Review | started | Blue |
| Blocked | Blocked | started | Red |
| Done | Done | completed | Green |

## 3.2 Action Item States (ACT Project)

| Tracker Status | Plane State | State Group |
| --- | --- | --- |
| Open | Open | unstarted |
| In Progress | In Progress | started |
| In Review | In Review | started |
| Done | Done | completed |
| Closed | Closed | cancelled |

## 3.3 Program Issue States

| Tracker Status | Plane State | State Group |
| --- | --- | --- |
| open | Open | unstarted |
| in_progress | In Progress | started |
| escalated | Escalated | started |
| resolved | Resolved | completed |
| closed | Closed | cancelled |

## 3.4 Gate Item States

Gate items use a custom Gate Status select property (not Plane issue states): Pending, Passed, Failed, Waived, In Progress.

## 3.5 Implementation Task States (IMP Project)

| Tracker Status | Plane State | State Group |
| --- | --- | --- |
| Pending | Todo | unstarted |
| In Progress | In Progress | started |
| Done | Done | completed |
| Blocked | Blocked | started |

## 3.6 Unified State Configuration per Program Project

Since tasks, issues, and gate reviews coexist within program projects, configure the full state list:

| # | State Name | State Group |
| --- | --- | --- |
| 1 | Backlog | backlog |
| 2 | Todo | unstarted |
| 3 | Open | unstarted |
| 4 | In Progress | started |
| 5 | In Review | started |
| 6 | Blocked | started |
| 7 | Escalated | started |
| 8 | Done | completed |
| 9 | Resolved | completed |
| 10 | Closed | cancelled |
| 11 | Cancelled | cancelled |

# 4. Priority Mapping

| Tracker Priority | Label | Plane Priority |
| --- | --- | --- |
| P0 | Critical | Urgent |
| P1 | High | High |
| P2 | Medium | Medium |
| P3 | Low | Low |
| (unset) | - | None |

Applies to Tasks, Action Items, and Program Issues. For Program Issues, the severity field (critical/high/medium/low) is stored as a separate custom property.

# 5. Label Taxonomy

## 5.1 Issue Type Labels

| Label | Color | Purpose |
| --- | --- | --- |
| Task | #3b82f6 (Blue) | Standard program tasks (TK-xxx) |
| Action Item | #8b5cf6 (Purple) | Cross-org action items |
| Bug/Issue | #ef4444 (Red) | Program issues with severity |
| Gate Review | #f59e0b (Amber) | Gate checklist parent issues |
| Gate Criteria | #d97706 (Dark Amber) | Individual gate checklist entries |
| Milestone | #06b6d4 (Cyan) | Milestone tracking |
| Impl Task | #6366f1 (Indigo) | Implementation roadmap tasks |

## 5.2 Program Type Labels

| Label | Color |
| --- | --- |
| Type: HW | #3b82f6 |
| Type: SW | #22c55e |
| Type: NPI | #a855f7 |
| Type: Customer | #f97316 |

## 5.3 Severity Labels

| Label | Color |
| --- | --- |
| Sev: Critical | #dc2626 |
| Sev: High | #f59e0b |
| Sev: Medium | #3b82f6 |
| Sev: Low | #6b7280 |

## 5.4 Action Item Tag Labels

Migrate existing tags from action items as workspace labels with Tag: prefix (e.g., Tag: vendor, Tag: thermal). Create on-demand during migration.

# 6. Custom Properties

## 6.1 Workspace-Level Custom Properties

| Property Name | Type | Description |
| --- | --- | --- |
| Legacy ID | Text | Original tracker ID (TK-001, AI-001, etc.) |
| Program Type | Select | HW, SW, NPI, Customer |
| Reporter | Member | Person who created the item |

## 6.2 Program Project Custom Properties

| Property Name | Type | Source Field |
| --- | --- | --- |
| Program Mode | Select: Planning, Active | Program.mode |
| Program Status | Select: On Track, At Risk, Off Track, Blocked | Derived from health |
| Current Phase | Select: New, Active, Waiting, Blocked, Complete | Program.currentPhase |
| Budget | Text (e.g., $48.2M) | Program.budget |
| Budget Used % | Number (0-100) | Program.budgetUsed |
| Progress % | Number (0-100) | Program.progress |
| Team Size | Number | Program.team |
| Delivery Ask | Date | Program.deliveryAsk |
| Delivery Commit | Date | Program.deliveryCommit |
| Health: Technical | Select: G, A, R | Program.health.t |
| Health: Execution | Select: G, A, R | Program.health.e |
| Health: Time-to-Market | Select: G, A, R | Program.health.m |
| Schedule Score | Number (0-100) | ProgramMetrics.schedule.score |
| Budget Score | Number (0-100) | ProgramMetrics.budget.score |
| Risk Score | Number (0-100) | ProgramMetrics.risk.score |
| Composite Score | Number (0-100) | ProgramMetrics.composite |

## 6.3 Gate Review Custom Properties

| Property Name | Type | Values |
| --- | --- | --- |
| Gate Phase | Select | Phase names per type (varies) |
| Gate Status | Select | Pending, Passed, Failed, Waived, In Progress |
| Gate Approved By | Member | Approver |
| Gate Approval Date | Date | Approval timestamp |

## 6.4 Program Issue Custom Properties

| Property Name | Type | Description |
| --- | --- | --- |
| Issue Severity | Select | critical, high, medium, low |
| Escalated By | Member | Who escalated |
| Escalation Date | Date | When escalated |
| Escalation Note | Text | Reason for escalation |
| Resolved By | Member | Who resolved |
| Resolution Date | Date | When resolved |
| Resolution | Text | Resolution description |

## 6.5 Action Item Custom Properties (ACT Project)

| Property Name | Type | Description |
| --- | --- | --- |
| Team Assignment | Multi-Member | Supports team-based assignment |
| Visibility | Select: All, Restricted | Derived from assignment |

## 6.6 Implementation Task Custom Properties (IMP Project)

| Property Name | Type | Values |
| --- | --- | --- |
| Owner Area | Select | Frontend, Backend, Full Stack, DevOps, PM, QA, Security, Writer, PM+QA, PM+VP |
| Week Range | Text | e.g., 1-3 |

# 7. Modules & Cycles

## 7.1 Gate Phases as Modules

Modules are persistent, non-time-boxed groupings matching the gate phase concept. Gate definitions come from the GATES constant, organized by program type.

ASIC Gates (SKY project)

| Module Name | Checklist Items |
| --- | --- |
| Spec Gate | Architecture spec reviewed, Power budget approved, Foundry selected, Risk register created |
| RTL Gate | RTL complete, Lint clean, CDC passed, Synthesis met |
| Verification Gate | DV plan approved, Coverage > 95%, P0 bugs closed, Formal verification done, Regression green |
| Tapeout Gate | GDS sign-off, DRC/LVS clean, Timing closure, Package finalized, Foundry PO issued |
| Bring-up Gate | First silicon received, Basic I/O functional, PLL lock verified, SerDes link-up |
| Characterization Gate | Full speed, Power in budget, Thermal OK, Interfaces validated |
| Production Gate | Yield targets, Test program ready, Qual report signed, Samples shipped |

Hardware Gates (SXT, UAL projects)

| Module Name | Checklist Items |
| --- | --- |
| Schematic Gate | Schematic review, BOM finalized, Power tree, SI sim |
| Layout Gate | Layout review, DFM passed, Gerbers, Fab PO |
| Fabrication Gate | Boards received, Visual inspection, Impedance test |
| Assembly Gate | SMT complete, X-ray, Power-on test |
| Bring-up Gate | Rails measured, Clock verified, Links up, Thermal OK |
| Validation Gate | Full test, 72hr stress, EMC pre-scan, Eval shipped |
| Production Gate | Line qualified, Yield > 95%, UL/CE |

Software Gates (NOS, AFO projects)

| Module Name | Checklist Items |
| --- | --- |
| Planning Gate | Requirements, Architecture, Sprint plan |
| Development Gate | Core features, Unit test > 80%, Code review |
| Integration Gate | API tested, E2E passing, Perf benchmarks |
| Testing Gate | QA executed, P0/P1 fixed, Regression, Security scan |
| Staging Gate | Deploy OK, UAT sign-off, Rollback doc |
| Release Gate | Prod OK, Monitoring, Release notes |

Type Fallback: Customer (OPT) and NPI (VGA) types use Software gates as default.

## 7.2 Implementation Phases as Cycles (IMP Project)

| Cycle Name | Weeks | # Tasks | Gate Criteria |
| --- | --- | --- | --- |
| Foundation & Auth | 1-3 | 9 | SSO verified, RBAC enforced, CRUD working, Responsive layout, Audit active |
| Plan Mode | 4-6 | 7 | Toggle works, Phase CRUD, Milestones, Dependencies, Activation, Plan-vs-Actual |
| Collaboration | 7-9 | 8 | Comments, Nested replies, Optimistic likes, @mention notifies, Feed correct, Resolve filter |
| Gate Verification | 10-12 | 7 | Items complete, Status updates, Blocking logic, Waiver justification, Approval flow, History view |
| Dashboards & GWS | 13-16 | 7 | < 2s load, Gantt deps, Drive folders, Calendar events, Emails send, Sheets export |
| Launch | 17-20 | 7 | P95 < 200ms, No criticals, 3 UAT sign-offs, Migration OK, Monitoring, Docs live |

Total: 45 implementation tasks + 35 gate criteria items.

## 7.3 Milestones as Issues

Model milestones as issues labeled Milestone with due date, status (Todo or Done), and description capturing keyIssue, owner, category, and score.

Program milestone counts: PRG-001 (3), PRG-002 (3), PRG-003 (3), PRG-004 (1), PRG-005 (3), PRG-006 (3), PRG-007 (13). Total: 29 milestones.

# 8. Issue Templates

## 8.1 Program Task Template

Title: [Task Title]

Labels: Task, Type: [HW|SW|NPI|Customer]

Priority: [Mapped from P0-P3]

State: Todo

Assignee: [Mapped user]

Due Date: [ISO date]

Custom Properties:

Legacy ID: TK-XXX

Reporter: [user]

## 8.2 Action Item Template

Title: [Title]

Labels: Action Item

Priority: [Mapped from P0-P3]

State: Open

Project: ACT

Custom Properties:

Legacy ID: AI-XXX

Team Assignment: [team members]

Visibility: Restricted

## 8.3 Gate Review Template

Title: [Phase Name] Gate - [Program Name]

Labels: Gate Review

State: Open

Custom Properties:

Gate Phase: [Phase]

Gate Status: Pending

## 8.4 Program Issue Template

Title: [Issue Title]

Labels: Bug/Issue, Sev: [Critical|High|Medium|Low]

Priority: [Mapped from severity]

State: Open

Assignee: [Owner]

Custom Properties:

Legacy ID: iss-XXX

Issue Severity: [level]

# 9. Workflow Configuration

## 9.1 Task Workflow

Backlog -> Todo -> In Progress -> In Review -> Done

|

v

Blocked -> In Progress

Any state -> Cancelled

## 9.2 Action Item Workflow

Open -> In Progress -> In Review -> Done -> Closed

## 9.3 Program Issue Workflow

Open -> In Progress -> Resolved -> Closed

|

v

Escalated -> In Progress -> Resolved -> Closed

## 9.4 Automation Notes

| Current Feature | Plane Equivalent |
| --- | --- |
| Gmail task assignment notifications | Plane built-in email notifications |
| Custom @mention system | Plane native @mention in comments |
| Firestore audit log | Plane activity log + optional webhooks |
| Google Drive auto-provisioning | Manual Drive links or webhook integration |
| Calendar sync (planned) | Plane calendar view (built-in) |

# 10. Member & Role Mapping

## 10.1 User Roster

| User ID | Name | Email | Tracker Role | Plane Role |
| --- | --- | --- | --- | --- |
| u1 | Abhay Anabathula | aanabathula@upscaleai.com | editor | Member |
| u2 | Julissa Benavente | jbenavente@upscaleai.com | editor | Member |
| u3 | Ganesh Raman | graman@upscaleai.com | admin | Admin |
| u4 | Mayuresh Gangal | mgangal@upscaleai.com | editor | Member |
| u5 | Varun Vij | vvij@upscaleai.com | editor | Member |
| u6 | Mark Nguyen | mnguyen@upscaleai.com | editor | Member |
| u7 | Arnav Bhalla | abhalla@upscaleai.com | editor | Member |

## 10.2 Role Mapping

Workspace-Level Roles

| Tracker Global Role | Plane Workspace Role | Capabilities |
| --- | --- | --- |
| admin | Admin | Full workspace management |
| editor | Member | Create/edit in assigned projects |
| commenter | Member | Comment and create action items |
| viewer | Guest | Read-only access |

Project-Level Roles

| Tracker Program Role | Plane Project Role | Capabilities |
| --- | --- | --- |
| Program Owner | Admin | Full project control |
| editor | Admin | Edit issues, manage settings |
| commenter | Member | Comment, create issues |
| viewer | Viewer | Read-only |

## 10.3 Per-Project Member Assignments

| Project | Admins | Members | Viewers |
| --- | --- | --- | --- |
| SKY (PRG-001) | u1 (owner), u4 | u5 | - |
| SXT (PRG-002) | u2 (owner), u4 | u7 | - |
| NOS (PRG-003) | u3 (owner), u4 | u5 | - |
| UAL (PRG-004) | u1 (owner) | - | - |
| OPT (PRG-005) | u5 (owner), u4 | u7 | - |
| AFO (PRG-006) | u3 (owner), u4 | u5 | - |
| VGA (PRG-007) | u1 (owner) | - | - |
| ACT | All members | - | - |
| IMP | u3 (admin) | All editors | - |

# 11. Migration Steps

## Phase 1: Workspace Setup (Day 1-2)

- Create UpscaleAI workspace on plane.so

- Configure workspace settings (timezone, default views)

- Invite 7 users with mapped workspace roles

- Create all workspace-level labels (Section 5)

- Create workspace-level custom properties (Section 6.1)

## Phase 2: Project Creation (Day 2-3)

- Create 9 projects with identifiers and descriptions

- Configure issue states per project type (Section 3.6)

- Add project-level custom properties (Sections 6.2-6.6)

- Set project members with correct roles (Section 10.3)

- Set project lead to program owner

## Phase 3: Gate Modules (Day 3-4)

- Determine gate type from program type (ASIC/Hardware/Software + fallback)

- Create one module per gate phase in each program project

- Create Gate Criteria issues per checklist item within each module

- Apply existing gateStatuses from Firestore

- Import custom gate items from Firestore gateItems collection

## Phase 4: Program Metadata (Day 4-5)

- Set project-level custom properties from program data

- Import program metrics (schedule/budget/risk scores)

- Create milestone issues from Program.milestones array

## Phase 5: Task Migration (Day 5-6)

- Migrate 12 tasks (TK-001 through TK-012) to program projects

- Map status, priority, assignee, reporter, due date

- Set Legacy ID custom property on each

## Phase 6: Action Item Migration (Day 6)

- Migrate all action items to ACT project

- Map status, priority, assignee, team assignment

- Convert tags to labels with Tag: prefix

## Phase 7: Program Issue Migration (Day 6-7)

- Migrate 9 program issues (iss-001 through iss-009)

- Map severity, escalation data, resolution data

- Apply Sev: labels

## Phase 8: Comment Migration (Day 7)

- Import 7 comments and 5 replies preserving author/timestamp

- Import replies as threaded responses

- Migrate like counts as reactions

## Phase 9: Implementation Phases (Day 7-8)

- Create 6 cycles in IMP project

- Migrate 45 implementation tasks into cycles

- Create gate criteria sub-items per cycle

## Phase 10: Verification (Day 8-10)

- Verify entity counts match (7 programs, 12 tasks, 9 issues, 45 impl tasks)

- Validate all state mappings

- Confirm custom properties populated correctly

- Test notification workflow (assign task, @mention)

Task Migration Reference

| Task ID | Title | Project | Priority | Status |
| --- | --- | --- | --- | --- |
| TK-001 | Complete DV coverage for SerDes block | SKY | Urgent | In Progress |
| TK-002 | Run CDC analysis on clock domain crossings | SKY | Urgent | Todo |
| TK-003 | Review thermal simulation results | SXT | High | In Review |
| TK-004 | Qualify alternate heat sink vendor | SXT | High | Todo |
| TK-005 | Implement ASIC-native telemetry module | NOS | Urgent | In Progress |
| TK-006 | Write zero-touch provisioning tests | NOS | High | Todo |
| TK-007 | Draft UALink architecture spec | UAL | Urgent | In Progress |
| TK-008 | Escalate Vendor B thermal failures | OPT | Urgent | In Progress |
| TK-009 | Run 72-hour stress test on Vendor A modules | OPT | High | Todo |
| TK-010 | Implement topology optimization algorithm | AFO | High | In Review |
| TK-011 | Integration test orchestrator API endpoints | AFO | High | Todo |
| TK-012 | Power integrity analysis for switch tray | SXT | Urgent | Done |

Program Issue Migration Reference

| Issue ID | Title | Project | Severity | Status |
| --- | --- | --- | --- | --- |
| iss-001 | SerDes DV coverage below 90% | SKY | high | in_progress |
| iss-002 | CDC analysis pending | SKY | medium | open |
| iss-003 | Thermal hotspots on main board | SXT | critical | in_progress |
| iss-004 | Vendor A heat sink delivery at risk | SXT | high | escalated |
| iss-005 | Vendor B & D optics failed thermal cycling | OPT | critical | escalated |
| iss-006 | Budget overrun due to requal cycles | OPT | high | open |
| iss-007 | ZTP test environment not provisioned | NOS | medium | open |
| iss-008 | Fat-tree optimizer perf regression >256 nodes | AFO | medium | in_progress |
| iss-009 | UALink spec dependency on consortium | UAL | low | open |

# 12. Plane API Integration & Automation Scripts

## 12.1 API Authentication

Base URL: https://api.plane.so/api/v1

Header: X-API-Key: <workspace-api-key>

Content-Type: application/json

## 12.2 Key API Endpoints

| Operation | Method | Endpoint |
| --- | --- | --- |
| Create project | POST | /workspaces/{slug}/projects/ |
| Create state | POST | /workspaces/{slug}/projects/{id}/states/ |
| Create label | POST | /workspaces/{slug}/labels/ |
| Create issue | POST | /workspaces/{slug}/projects/{id}/issues/ |
| Create module | POST | /workspaces/{slug}/projects/{id}/modules/ |
| Add issue to module | POST | /workspaces/{slug}/projects/{id}/modules/{mid}/issues/ |
| Create cycle | POST | /workspaces/{slug}/projects/{id}/cycles/ |
| Add issue to cycle | POST | /workspaces/{slug}/projects/{id}/cycles/{cid}/cycle-issues/ |
| Add comment | POST | /workspaces/{slug}/projects/{id}/issues/{iid}/comments/ |
| Invite member | POST | /workspaces/{slug}/members/ |

## 12.3 Migration Script Architecture

migration-scripts/

00-config.js            # API key, workspace slug, Firestore config

01-export-firestore.js  # Export all Firestore collections to JSON

02-create-labels.js     # Create workspace labels

03-create-projects.js   # Create 9 projects with states/properties

04-invite-members.js    # Invite users, set workspace roles

05-assign-members.js    # Set per-project member roles

06-create-modules.js    # Create gate modules per project

07-create-gate-items.js # Create gate criteria issues in modules

08-migrate-tasks.js     # Migrate 12 tasks to program projects

09-migrate-issues.js    # Migrate 9 program issues

10-migrate-comments.js  # Migrate comments and replies

11-create-cycles.js     # Create impl phase cycles + 45 tasks

12-migrate-milestones.js # Create milestone issues

13-verify.js            # Count and validate all entities

lib/

plane-api.js          # Shared API client with rate limiting

id-map.json           # Old ID -> Plane UUID mapping

firestore-export/     # Exported JSON files from Firestore

## 12.4 ID Mapping

The migration scripts maintain a mapping file (lib/id-map.json) that tracks old tracker IDs to new Plane UUIDs. This is auto-populated as each script runs and used by subsequent scripts to resolve foreign key references (e.g., assigning tasks to the correct Plane project).

## 12.5 Firestore Collections to Export

Export these 14 collections: users, programs, tasks, comments, replies, notifications, implPhases, programMetrics, programIssues, programMembers, actionItems, gateItems, gateStatuses, gateReviews.

# 13. Feature Gap Analysis & Workarounds

| UpscaleAI Feature | Plane Support | Workaround |
| --- | --- | --- |
| Traffic-signal health (G/A/R) | No native traffic-light | Custom select properties + Plane Pages |
| Budget tracking (string + %) | No native budget field | Custom text + number properties |
| Spark trend (7-point array) | No sparkline | Store in description or external dashboards |
| Gate approval workflow | No native gate system | Modules + Gate Criteria issues + manual transitions |
| Google Drive auto-provisioning | No Drive integration | Manual Drive links or webhook to Drive API |
| Per-issue visibility | No per-issue ACL | Restrict ACT project membership |
| Comprehensive audit trail | Limited activity log | Webhooks to external logger (ELK, Datadog) |
| Gmail custom templates | Built-in notifications | Accept Plane default notifications |
| Health sub-metrics | No nested properties | Plane Pages per program for sub-metric details |
| Milestone category scoring | No milestone scoring | Custom score number property on milestone issues |
| Escalation workflow | No native escalation | Custom properties + state transitions |

# 14. Appendix: Entity Inventory

## Programs (7)

| ID | Name | Type | Phase | Owner | Mode | Progress |
| --- | --- | --- | --- | --- | --- | --- |
| PRG-001 | SkyHammer ASIC v1 | HW | Active | Abhay Anabathula | active | 62% |
| PRG-002 | Spectrum-X Switch Tray | HW | Active | Julissa Benavente | active | 45% |
| PRG-003 | SONiC NOS v4.0 | SW | Active | Ganesh Raman | active | 38% |
| PRG-004 | UALink Scale-Up Fabric | HW | New | Abhay Anabathula | planning | 12% |
| PRG-005 | 400G Optics Qual | Customer | Blocked | Varun Vij | active | 55% |
| PRG-006 | AI Fabric Orchestrator | SW | Active | Ganesh Raman | active | 70% |
| PRG-007 | Vega 8 Scale-Out NPI | NPI | Active | Abhay Anabathula | active | 15% |

## Program Metrics (6 Scorecards)

| Program | Schedule | Budget | Risk | Composite |
| --- | --- | --- | --- | --- |
| PRG-001 SkyHammer | 72 | 65 | 58 | 65 |
| PRG-002 Switch Tray | 45 | 38 | 52 | 45 |
| PRG-003 SONiC NOS | 80 | 85 | 75 | 80 |
| PRG-004 UALink | 90 | 95 | 60 | 82 |
| PRG-005 400G Optics | 35 | 30 | 25 | 30 |
| PRG-006 AI Fabric | 78 | 70 | 72 | 73 |

## Implementation Phases (6 phases, 45 tasks)

| Phase | Name | Weeks | Tasks |
| --- | --- | --- | --- |
| P1 | Foundation & Auth | 1-3 | 9 tasks (t1-t9) |
| P2 | Plan Mode | 4-6 | 7 tasks (t10-t16) |
| P3 | Collaboration | 7-9 | 8 tasks (t17-t24) |
| P4 | Gate Verification | 10-12 | 7 tasks (t25-t31) |
| P5 | Dashboards & GWS | 13-16 | 7 tasks (t32-t38) |
| P6 | Launch | 17-20 | 7 tasks (t39-t45) |

End of Migration Guide